XCTl SOLE REFERENCE TTp 1174

- Details of parties

The names and addresses of the parties to the reference are as follows:-

XC Trains Limited whose Registered Office is at 1 Admiral Way, Doxford International Business Park, Sunderland, SR3 3XP ("XCTL") ("the Claimant"); and

Network Rail Infrastructure Limited whose Registered Office is at 1 Eversholt Street, London, W1 2DN ("Network Rail" ("the Defendant").

XCTL contact details: David Fletcher, Timetable Strategy Manager, XC Trains Ltd, 5th Floor, Cannon House, 18 The Priory Queensway, Birmingham, B4 6BS

The Claimant’s’ right to bring this reference

This matter is referred to a Timetabling Panel ("the Panel") for determination in accordance with Condition D4.6 of the Network Code.

Contents of reference

This Sole Reference includes:-

The subject matter of the dispute in Section 4;

A detailed explanation of the issues in dispute in Section 5;

In Section 6, the decisions sought from the Panel in respect of

legal entitlement, and

remedies;

Appendices and other supporting material.

subject matter of dispute

This is a dispute regarding the decision made by Network Rail Infrastructure Limited (NRIL) to extend journey times on seven XCTL trains (3 Monday to Friday, 4 Saturday – details in appendix A) that operate to Glasgow Central by changing the running order of services from Uddingston Junction, allowing the Abellio ScotRail (ASR) 2Bxx services to precede XCTL’s 1Sxx services. In each of the seven cases this has changed the arrival time of the XCTL service at Glasgow Central from xx12 to xx15.

This decision was originally the subject of TTP1122, where XCTL claimed that NRIL were not entitled to make such fundamental changes to the timetable where no conflicting Access Proposals were made. TTP1122 found that NRIL were entitled to make this change and XCTL are not challenging this ruling.

TTP1122 did however agree with XCTL that there were flaws in NRIL’s application of the Decision Criteria, mainly relating to the lack of empirical evidence available when the decision was made, and instructed NRIL to request all relevant information and data from XCTL and ASR and to remake the decision.

NRIL complied with this ruling and requested all relevant information from XCTL, which was provided. NRIL then issued a decision which maintained the original decision, with all seven of the ASR services timed to precede the XCTL services. XCTL believes that the application of the Decision Criteria was flawed in both the use of evidence and the weighting of the criteria, and this is the basis of our dispute.

XCTL believe that this being NRIL’s second application of the Decision Criteria relating to this decision, and the schedules in question being part of a timetable that commences on Sunday 10th December 2017 (and is already on sale to passengers), constitutes exceptional circumstances.

explanation of each issue in dispute and the Claimant’s Arguments to support its Case

Preparation of the working timetable and TTP1122

- XCTL submitted a D-40 access proposal for the December 2017 timetable on Friday 3rd March 2017.

- The proposal contained no material changes on the Edinburgh – Glasgow corridor and was submitted on the understanding that the agreed SRT and TPR changes for the 2018 timetable year would be applied. There was no expectation of or prior agreement to changes to the arrival times of any CrossCountry service at Glasgow Central. There had been no conversation with NRIL or any other Timetable Participant relating to such changes. It is XCTL’s understanding that ASR had not submitted an Access Proposal to amend any train slots on this line of route. Therefore, there were no conflicting aspirations contained within the Access Proposals.

- The full timeline of events between D-40, D-26 and the hearing of TTP1122 on September 8th 2017 is contained within XCTL’s Sole Reference Document from TTP1122, which forms Appendix B of this document.

5.2	Network Rail’s Decision

- Following the hearing, NRIL requested information from XCTL and ASR relating to the decision. NRIL’s request can be found in Appendix C. XCTL complied with NRIL’s request, and the main XCTL response can be found in Appendix D. XCTL also supplied NRIL with a significant amount of performance data that has not been included within this document but can be made available if required.

- On Friday 15th September, NRIL issued their decision, confirming that the ASR services would remain ahead of the XCTL services. NRIL’s Decision Criteria document forms Appendix E.

- XCTL believe that this document outlines an inappropriate and inaccurate use of the Decision Criteria in several areas. XCTL’s views are as follows.

5.3	NRIL’s application of the Decision Criteria

- Maintaining, developing and improving the capability of the Network

    - XCTL are unsure as to where NRIL’s belief that we have an aspiration to use platforms without ticket gates at Glasgow Central or any other location came from. XCTL have not expressed this aspiration to NRIL at any stage, including XCTL’s December 2017 PDNS, nor the December 2017 Timetable Preparation Period prior to publication, nor during NR’s most recent decision making process following TTP1122. This is not an XCTL aspiration and therefore should have no bearing on the process.

    - Alongside this it is XCTL’s understanding the ASR did not express an aspiration to use platforms with ticket gates at Glasgow Central in their December 2017 PDNS.

    - XCTL note that although we understand the capability benefits that may be realised from a standard pattern timetable as a point of principle, in this case we are faced with a binary decision that in no way affects the capability of the Network, as all trains can be accommodated without any impact to the quantum of services provided as a whole.

    - NRIL have still failed to demonstrate any evidence that a standard pattern timetable will aid signallers in an ARS location, such as Uddingston Junction.

- That the spread of services reflects demand

    - XCTL note that although no evidence is provided that specifically refers to this criterion it has been weighted as material.

- Maintaining and improving train service performance

    - As NRIL states it is expected that the TPR and SRT changes on this line of route will improve train service performance from December 2017. It is XCTL’s view that this expectation has then not been taken into account in any of the subsequent analysis. For XCTL the December 2017 changes mean a net SRT increase of 1½ minutes between Edinburgh and Uddingston Jn. XCTL believe that this change will have a significantly positive impact to the right time presentation of XCTL’s 1Sxx service group at Uddingston Jn, effectively removing the impact on ASR’s 2Bxx services. XCTL analysis shows that this could reduce the number of delay causing interactions significantly, which NRIL have not taken into account in their analysis.

    - At the hearing of TTP1122, NRIL accepted that XCTL are not the predominant reason for the ASR 2Bxx’s poor performance. XCTL can see no evidence of any work carried out to improve performance in other ways.

    - NRIL admit in their analysis that sub-threshold delay to the XCTL services may increase if they follow the ASR services. There has seemingly been no attempt to quantify this impact to XCTL, and there is therefore no understanding as to whether this will deliver a net performance benefit. XCTL have identified a risk that if the 1Sxx services do incur increased sub-threshold delay they will delay the departure of the ASR xx16 2Yxx services to Edinburgh, which will in turn impact the 2Bxx back working to Lanark. XCTL believe that by making this change there is a risk that the right time departure of the 2Bxx services to Lanark will be made worse. NRIL have provided no evidence that this risk has been identified or quantified, nor have ASR.

    - XCTL also note that whilst PPM is a current industry measure, XCTL report Right Time performance to the DfT under their franchise agreement, and as per the rest of the UK rail industry, other than ASR, will be measured on Right Time performance from the beginning of CP6. XCTL would prefer a timetable to be delivered that drives Right Time, which would drive PPM as a result.

- That journey times are as short as reasonably possible

    - XCTL note that there are acknowledged TPR compliant solutions to deliver 5 XCTL 1Sxx services ahead of the ASR 2Bxx. Having further investigated the issues regarding 2F33 that NRIL have stated prevent both 1S35 SX and SO being returned to their xx12 arrival time, XCTL have identified a solution that maintains the arrival time from today’s timetable for 2F33 at Dalmuir.

    - XCTL are unsure as to what NRIL mean when they say that increased journey times are the “product of the decision” and therefore not a significant issue compared to other factors. We agree that it is the product of the decision and therefore critical that it is seen as being important. XCTL believe that this criterion should have been weighted highly and we have not received any communication from NRIL that satisfactorily explains why this was not the case.

    - NRIL have not understood nor looked into any benefit from maintaining current journey times for XCTL passengers.

- Maintaining and improving an integrated system of transport for passengers and goods

  - XCTL agree with NRIL’s assessment that the majority of the impact will be felt by XCTL’s passengers. In fact, XCTL’s passengers will be the only users of the railway negatively impacted by this change, due to the connections that are available today that won’t be available from December 2017.

  - NRIL note that their opinion is that there are low volumes of people making these connections, yet this criterion has received a high weighting. This seems counterintuitive and XCTL would be keen to hear NRIL’s reasoning for this weighting.

  - XCTL also note that the ASR passenger numbers on the SX services have increased from their TTP1122 SRD. 2B93 has increased from -- to --, 2B77 has increased from -- to --, and 2B85 has increased -- to ---. No methodology for either the original counts or the subsequent submission has been shared with XCTL, but we are keen to understand more about the changes.

- The commercial interests of Network Rail (apart from the terms of any maintenance contract entered into or proposed by Network Rail) or any other Timetable Participant of which Network Rail is aware

  - XCTL would like to know at what point NRIL would consider commercial impact to be highly weighted.

  - XCTL note that the evidence submitted by XCTL has been incorrectly transcribed. XCTL stated to NRIL that if we arrive at xx12 we maintain our current revenue from these seven trains, and the losses listed would be incurred if we are retimed to arrive at xx15.

  - It is XCTL’s view that ASR’s commercial modelling has taken into account several factors that are irrelevant to this dispute. They have modelled the changes based upon the full CIF file, incorporating the revenue impact of the reordering of these seven trains, and, as ASR themselves note, the impact of amended TPRs and SRTs across every service train they operate on the affected corridors. Therefore no understanding has been gained about the commercial impact of the specific seven trains. During a conference call held on Thursday 14th September 2017, prior to NRIL’s decision, XCTL noted to NRIL and ASR that this was the case. TTP1064 ruled that commercial impact should not trump operationally necessary TPR changes. The reordering of these trains is not caused by the TPR changes, as there are TPR compliant solutions available. To assume that ASR lose money as a result of the 2Bxx services arriving ahead of the 1Sxx services is not credible.

  - NRIL themselves note that the commercial impact of this change will be more significant for a long-distance train than a local or regional train. We agree with this statement.

  - With regards to the specific decision of NRIL to favour 2B77 SX ahead of 1S35 SX, NRIL have concluded that the impact of a broken driver diagram for ASR outweighs a modelled ---- pa loss for XCTL. XCTL are unsure as to how NRIL have quantified the broken ASR driver diagram, nor to what extent ASR have sought to find a solution for their broken driver diagram. XCTL would also suggest that diagramming issues belong in the criterion related to efficient use of resources.

  - Other specific train by train decisions have found in favour of ASR, as whilst there is a “minimal commercial loss to CrossCountry”, this option would “retains ability to strengthen 2Bxx” services. XCTL note that this is not a retention of this ability, as ASR do not have this ability in the current timetable. ASR also failed to submit this aspiration as part of the PDNS, and XCTL are therefore unsure as to when and how ASR did communicate this to NRIL, and why it is receiving priority with XCTL expected to incur revenue losses to facilitate this.

  - XCTL believe it would also be beneficial to the process to understand the frequency of the special events that ASR strengthen their services. XCTL regularly accept STP flexing to allow for special events planning and would discuss this with ASR if necessary.

- Seeking consistency with any relevant Route Utilisation Strategy

    - XCTL note that although no evidence is provided that specifically refers to this criterion it has been weighted as material.

- Mitigating the effect on the environment

    - XCTL note that although no evidence is provided that specifically refers to this criterion it has been weighted as material.

- Enabling operators to use their assets efficiently

  - XCTL note the repetition of factors used in the criterion related to Commercial Impact, as previously highlighted.

  - XCTL also note that ASR did not submit an Access Proposal that would allow for a “Immob/Mob” on 2B77 SX, although accept that diagramming processes are carried out on a published timetable.

  - XCTL again highlight the issues regarding strengthening for special events, and the fact ASR propose this in their PDNS, and that this can be dealt with on an STP basis if required.

  - Network Rail’s Weighting of the Decision Criteria

As previously highlighted, XCTL also wish to raise the issue of how NRIL has weighted the individual criterion. The Network Code states in D4.6.3 that “Where, in light of the particular circumstances, Network Rail considers the application of two or more of the relevant Considerations will lead to a conflicting result then it must decide which of them is or are the most important in the circumstances and when applying it or them, do so with appropriate weight”.

NRIL’s decision has been made on the basis that criterion c, e and j have received a high weighting, and that a, b, d, f, g and i have been considered material. XCTL agree with NRIL that c should be given a high weighting, and that a, b, g and i should be considered material.

XCTL are of the opinion that criterion e, relating to maintaining and improving an integrated of transport for passengers and goods, has seemingly been inappropriately weighted by NRIL given their stated opinions. NRIL acknowledge that XCTL’s passengers will be those most negatively affected, but then go on to say there aren’t many passengers seeking to make the connections listed. NRIL give the criterion a high weighting. XCTL’s view is that either the small number of passengers that NRIL believe that there are would drive a material weighting, or that with the high weighting allocated they need to acknowledge the impact to XCTL passengers seeking to make a connection at Glasgow Central.

NRIL state that criterion d, journey time, is a product of the decision, and therefore weight it as material. However, NRIL compare this directly to the highly-weighted criterion j, relating to allowing operators to use their assets efficiently. XCTL are unsure as to how these two criteria can be treated in this way. All of the factors looked at in criterion j, namely driver diagramming and rolling stock impact are a product of the journey time itself. XCTL see that this would naturally lead to d receiving a higher weighting than j.

As previously highlighted, XCTL would like to know when NRIL, and the panel, believe that TOC commercial losses should be highly weighted when a decision is being made that is not operationally required.

XCTL believe that if criteria b, g and i are to be considered material then NRIL should share the evidence that was considered with the affected Timetable Participants.

decisions sought from the PANEL

  - XCTL request the panel to find that given the repeated failure of NRIL to correctly apply the Decision Criteria and the proximity to the start of the Timetable that the matters raised at this hearing constitute exceptional circumstances as per D5.3.1 (c).

  - XCTL request the panel to direct NRIL to overturn its decision made during the preparation period for the December 2017 Timetable and restore the xx12 arrival time of the 1Sxx service group into Glasgow Central.

XCTL request the panel to confirm that correct weighting and application of the Decision Criteria would have seen the xx12 arrival time of the 1Sxx service group, as bid by XCTL, published in the December 2017 timetable at D-26.

Appendices

The Claimant confirms that it has complied with Access Dispute Resolution Rule H21

Extracts of Access Conditions/Network Code are included where the dispute relates to previous (i.e. no longer current) versions of these documents.

All appendices are bound into the submission, and consecutively page numbered.  To assist the Panel, quotations or references that are cited in the formal submission are highlighted (or side-lined) so that the context of the quotation or reference is apparent.

Any information only made available after the main submission has been submitted to the Panel will be consecutively numbered, so as to follow on at the conclusion of the previous submission.

signature

For and on behalf of XC Trains Limited David Fletcher Timetable Strategy Manager

The Appendices

APPENDIX A – TRAINS AFFECTED BY NETWORK RAIL’S CHANGE

APPENDIX B – XCTL’S SRD from TTP1122

APPENDIX C – NRIL’S REQUEST FOR INFORMATION

APPENDIX D – XCTL’S MAIN RESPONSE TO NRIL’s REQUEST

APPENDIX E – NRIL’S DECISION CRITERIA DOCUMENT

APPENDIX A – TRAINS AFFECTED BY NETWORK RAIL’S CHANGE

| XC Train | Days of Operation | Arrival Time Bid | Arrival Time Offered | Key difference |
| --- | --- | --- | --- | --- |
| 1S31 06:00 Birmingham New Street – Glasgow Central | SX | 12:12 | 12:15 | 3 minutes pathing time added, to follow 2B93 (11:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S35 06:09 Bath Spa – Glasgow Central | SX | 14:12 | 14:15 | 3 minutes pathing time added, to follow 2B77 (13:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S39 09:25 Plymouth – Glasgow Central | SX | 16:12 | 16:15 | 3 minutes pathing time added, to follow 2B85 (15:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S31 05:58 Birmingham New Street – Glasgow Central | SO | 12:12 | 12:15 | 3 minutes pathing time added, to follow 2B93 (11:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S35 06:15 Bristol TM – Glasgow Central | SO | 14:12 | 14:15 | 3 minutes pathing time added, to follow 2B77 (13:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S39 09:25 Plymouth – Glasgow Central | SO | 16:12 | 16:15 | 3 minutes pathing time added, to follow 2B85 (15:23 Lanark – Glasgow Central) from Uddingston Junction |
| 1S47 08:28 Penzance – Glasgow Central | SO | 20:12 | 20:15 | 4* minutes pathing time added, to follow 2B77 (19:23 Lanark – Glasgow Central) from Uddingston Junction (*although subsequent pathing time reduced by 1 minute, giving a 3 minute net increase) |

APPENDIX B – XCTL’S SRD from TTP1122

XCTl SOLE REFERENCE TTp 1122

- Details of parties

The names and addresses of the parties to the reference are as follows:-

XC Trains Limited whose Registered Office is at 1 Admiral Way, Doxford International Business Park, Sunderland, SR3 3XP ("XCTL") ("the Claimant"); and

Network Rail Infrastructure Limited whose Registered Office is at 1 Eversholt Street, London, W1 2DN ("Network Rail" ("the Defendant").

XCTL contact details: David Fletcher, Timetable Strategy Manager, XC Trains Ltd, 5th Floor, Cannon House, 18 The Priory Queensway, Birmingham, B4 6BS

The Claimant’s’ right to bring this reference

  - This matter is referred to a Timetabling Panel ("the Panel") for determination in accordance with Conditions D2.6.2, D4.2.2 and D4.6 of the Network Code.

Contents of reference

This Sole Reference includes:-

The subject matter of the dispute in Section 4;

A detailed explanation of the issues in dispute in Section 5;

In Section 6, the decisions sought from the Panel in respect of

legal entitlement, and

remedies;

Appendices and other supporting material.

subject matter of dispute

  - This is a dispute regarding the decision made by Network Rail Infrastructure Limited (NRIL) to extend journey times on seven XCTL trains (3 Monday to Friday, 4 Saturday – details in appendix A) that operate to Glasgow Central by changing the running order of services from Uddingston Junction, allowing the Abellio ScotRail (ASR) 2Bxx services to precede XCTL’s 1Sxx services. In each of the seven cases this has changed the arrival time of the XCTL service at Glasgow Central from xx12 to xx15. This change has a significant commercial impact on XCTL.

XCTL believe these changes are unnecessary and made in a manner that goes beyond the limits of NRIL’s role in the timetabling process as there were no competing aspirations contained within the Access Proposals submitted by XCTL and ASR. This argument is explained in 5.1.

XCTL believe that even if these changes are in NRIL’s power, they represent an inaccurate and inappropriate application of the Decision Criteria. This argument is explained in 5.2.

XCTL believe that NRIL’s communication during the Timetable Preparation regarding this change was insufficient, given the impacts that should have been foreseen and does not satisfy Condition D2.6.2(b). This is discussed in 5.3.

explanation of each issue in dispute and the Claimant’s Arguments to support its Case

  - Preparation of the working timetable

- XCTL submitted a D-40 access proposal for the December 2017 timetable on Friday 3rd March 2017.

- The proposal contained no material changes on the Edinburgh – Glasgow corridor and was submitted on the understanding that the agreed SRT and TPR changes for the 2018 timetable year would be applied. There was no expectation of or prior agreement to changes to the arrival times of any CrossCountry service at Glasgow Central. There had been no conversation with NRIL or any other Timetable Participant relating to such changes. It is XCTL’s understanding that ASR had not submitted an Access Proposal to amend any train slots on this line of route. Therefore, there were no conflicting aspirations contained within the Access Proposals. It is NRIL’s duty under D4.2.2 to “endeavour wherever possible to comply with all Access Proposal’s submitted to it” and XCTL expected no changes of substance to be made on this line of route.

- On Monday 22nd May 2017 NRIL sent a summary of proposed timetable changes (see Appendix B) relating to the revised TPRs and SRTs to XCTL. This summary, whilst declaring the plans subject to change, showed that there were no envisaged changes to XCTL journey times.

- On Thursday 25th May 2017, whilst at NRIL’s offices in Milton Keynes, XCTL Timetable Strategy Manager David Fletcher was informally approached by NRIL’s Scotland planning team who made him aware of their intention to move XCTL’s arrivals at Glasgow Central from xx12 to xx15, matching Virgin Trains West Coast’s arrivals in the opposite hours and allowing a patterned arrival for ASR’s Lanark – Glasgow services. Whilst understanding of NRIL’s intentions David Fletcher reflected to NRIL that this would have a negative commercial impact on XCTL’s operations and would not be something that could be readily agreed.

- On Wednesday 7th June 2017, two days prior to the publication of the timetable at D-26, XCTL sought to engage with Andy Bray, NRIL’s Timetable Production Manager for Scotland on the subject, outlining that the proposed change would have an impact on CrossCountry’s revenue. At this stage, David Fletcher also suggested partial mitigation may be possible by amending XCTL services to depart later from Edinburgh towards Glasgow. Andy Bray agreed to ask his team to consider this proposed partial mitigation.

- On Friday 9th June 2017, NRIL published the timetable, giving formal notice of the changes to the timetable that increased journey times to Glasgow by changing arrival times from xx12 to xx15 for seven individual trains. At this stage, no reasoning for the decision other than reference to patterned timetables had been given.

- On Thursday 15th June 2017 XCTL requested a summary of changes for all operators for the route between Edinburgh and Glasgow to further understand the need for the change to XCTL arrival times from xx12 to xx15.

- On Tuesday 20th June NRIL provided their summary of changes (see Appendix C). This document again reinforced that the reasoning behind the change from xx12 to xx15 was a change in running order from Uddingston Junction to Glasgow Central, and the “re-patterning of the Abellio ScotRail 2Bxx Lanark to Glasgow Central services“.

- XCTL responded to the summary outlining that there were serious concerns around the increased journey times and the significant commercial implications this would have for XCTL, as well as questioning the value of exact 30 minute intervals for ASR. At this stage XCTL queried whether the ASR service has interval protection. NRIL has confirmed that it does not (See Appendix D for the exchange of emails).

- A meeting was arranged between all Timetable Participants for the 28th and 29th of June, seeking to discuss the changes in the published timetable and the implications thereof. This meeting was cancelled by NRIL at short notice on Monday 26th June.

- On Friday 7th July 2017 XCTL issued a notice of dispute in relation to NRIL’s decisions regarding the New Working Timetable Publication for December 2017 (the 2018 Principal Timetable).

- On Friday 7th July 2017 XCTL suggested to NRIL that many of the disputed trains could be resolved by simply swapping the order of running between XCTL’s 1Sxx services and the ASR 2Bxx trains.

- On Monday 10th July 2017, Andy Bray informed XCTL that NRIL had a written-up decision criteria document that would be shared with XCTL to give greater clarity about why the decision was made. On Thursday 13th July 2017, the document was shared with XCTL (See Appendix F). This was the first time that performance was mentioned as a key driver for the change. This document is further explored in 5.2.

- Conference calls were held between NRIL and XCTL on Friday 14th July, Tuesday 18th July and Thursday 20th July, seeking to identify any actions that could be taken to prevent a dispute hearing. Performance data was shared across these calls by NRIL to demonstrate to XCTL why the decision was made, but NRIL was unable to clearly show an understanding as to how the change of order from Uddingston Jn would improve overall performance.

- An action was taken by Andy Bray to contact ASR to discuss reverting the running order to allow the 1Sxx service group to proceed the 2Bxx’s, but Andy Bray informed XCTL that this proposal was declined by ASR.

- D4.2.2 states that “Network Rail shall endeavour wherever possible to comply with all Access Proposals submitted to it”. XCTL is of the opinion that NRIL did not endeavour to do so in this case and the decision made regarding retiming the 1Sxx services are not compliant with D4.2.2. XCTL believes that there is no power given to NRIL by the Network Code that allows for unilateral decisions regarding the structure of the timetable, such as the one in this case.

- D4.6.1, the opening paragraph of 4.6, “The Decision Criteria”, begins with the phrase “Where Network Rail is required to decide any matter...” XCTL is unsure as to why NRIL was required to make this decision.

Application of the decision criteria

- XCTL is of the opinion that with no competing aspirations in the Access Proposals of XCTL and ASR it was not necessary for NRIL to make a decision to amend any schedules. A decision was made during the preparation of the New Working Timetable, and it is therefore necessary to look at NRIL’s application of the Decision Criteria.

- Prior to sharing this document, the only reason for the change that NRIL had shared with XCTL was to deliver a patterned timetable (Appendix C).

- The document shared (see 5.1m, & Appendix F) with XCTL as a guide to NRIL’s application of the Decision Criteria outlines an inappropriate and inaccurate use of the Decision Criteria and the document does not illustrate how the criteria were used to make the decision.

- The document outlines the options available to NRIL and does not openly discuss the Decision Criteria themselves. At no point are the criteria quoted, and the document does not directly address each criterion. The option for retiming the 1Sxx service group, which was eventually taken, makes no reference to the increased journey times incurred from anywhere south of Edinburgh nor any potential commercial impact on XCTL.

- The weightings applied to the criteria do not reflect the significance of the issues at hand, or the duties placed upon NRIL in D4.6.3. The weightings as applied, and XCTL’s comments on each are as follows:

- High Weighting

  - “Maintaining, developing and improving the capability of the Network”

XCTL is unaware as to how this criterion is affected by the proposed change

  - “Maintaining and improving train service performance”

XCTL is supportive of timetable interventions to promote better performance. The only information contained in NRIL’s own documentation regarding application of this criterion shows that the right time performance of the XCTL 1Sxx service group is better than that of ASR’s 2Bxx. Whilst further data has subsequently been obtained, no data currently shared with XCTL demonstrates that this change will improve performance. NRIL has stated to XCTL that a patterned timetabled will improve performance and reduce wrong routing. This seems inaccurate, certainly in this instance, as the area is operated using ARS and the interaction in question is a converging move. XCTL is unsure as to how NRIL has come to the conclusion that this timetabling solution that will support better performance of either service group. It must also be noted that performance of the 2Bxx service group has never been raised by ASR at the Joint Delivery Group. Should this have occurred, XCTL would have been happy to discuss options, such as regulation statements, to resolve any perceived issues.

  - “Maintaining and improving an integrated system of transport for passengers and goods”

XCTL is unaware how this criterion is affected by the proposed change.

  - “Enabling operators of trains to utilise their assets efficiently”

XCTL understand that the application of this criterion is related to the ability of the 2Bxx to make their turnarounds at Glasgow Central. XCTL understand the issue but suggest that where a turnaround is TPR compliant it should not be the focus of NRIL to give allowances above and beyond the agreed TPR value to the detriment of other services. NRIL also suggested that increased turnaround times will allow ASR to attach and detach units at Glasgow Central. If this is a priority for ASR then XCTL is surprised that there was no Access Proposal for increased turnarounds.

- Considered as material

- “That the spread of services reflects demand”

XCTL is content that this is considered material.

- “That journey times are as short as reasonable possible”

The increase in journey time to XCTL services to Glasgow Central is clearly an important factor in this issue. NRIL decided during the preparation of the New Working Timetable to add time into the journeys of XCTL services. Whilst all other outcomes of the change made by NRIL are estimated, based upon modelling outputs or analysis of performance data, this was the only impact that is an absolute certainty. The NRIL Decision Criteria document makes no reference to the increased journey times from anywhere south of Edinburgh, and does not therefore demonstrate an understanding of the impact that this change has had on XCTL operations. As the key, and known, impact of the change this should have been given a high weighting.

- “The commercial interests of Network Rail (apart from the terms of any maintenance contract entered into or proposed by Network Rail) or any Timetable Participant of which Network Rail is aware”

XCTL has modelled the commercial impact of the change, which demonstrates not just a detriment to XCTL’s commercial position but also on the revenue generated by the industry as a whole. The results of this modelling were shared with NRIL on Wednesday 9th August 2017.

It is XCTL’s belief that NRIL should be aware that a change in journey times and running order will affect the commercial interests of Timetable Participants. NRIL should also be aware that as a principle, long distance high speed services are particularly time sensitive and that a very small change to running time can have a significant commercial impact.

If a decision is to be made that changes journey times, especially a proactive change that amends the structure of the timetable away from an Access Proposal submitted by a Timetable Participant, NRIL should ensure they are in possession of as much information regarding commercial impact as possible. Only in the final week of the preparation of the New Working Timetable did NRIL request any commercial information from XCTL.

- “Seeking consistency with any relevant Route Utilisation Strategy”

XCTL are content that this is considered material.

- XCTL note that there is little scope in the Decision Criteria for changes to be made to develop “pattern timetables”. XCTL does not acknowledge this as a valid reason for NRIL to make this change to the timetable.

- Had the Decision Criteria been applied correctly, NRIL should have concluded that the weightings applied to both the journey time and commercial criteria would have been higher and the decision would have been to retain the xx12 arrivals in Glasgow Central for the XCTL 1Sxx service group.

5.3	Network Rail Communication

- It is XCTL’s view that NRIL’s application of D2.6.2b, that “Network Rail shall consult further with Timetable Participants in respect of their Access Proposals and the evolving draft of the New Working Timetable…” has in this case been inadequate. The summary of proposed changes shared with XCTL (see 5.1c) prior to timetable publication did not include any change to XCTL services and the first communication of the changes to this document with XCTL was a conversation in passing at NRIL’s office in Milton Keynes that only occurred due to David Fletcher’s visit to NRIL on another matter.

- The first communication from NRIL about any change was on Thursday 25th May 2017, 11 working days prior to the publication of the Timetable. Given that this was three working days after NRIL had declared no changes were proposed for the timetable (Monday 22nd May 2017 – Appendix B), XCTL would like to understand the process and timescales that led Network Rail to this decision.

- Had NRIL communicated in a more timely, accurate and efficient manner during the preparation of the New Working Timetable, dialogue could have taken place that could have avoided this dispute.

- XCTL also note, again, that until the Decision Criteria document was shared on Thursday 13th July 2017, 24 working days after timetable publication, the only communicated justification for the change had been to deliver the pattered timetable.

decisions sought from the PANEL

  - XCTL request the panel to direct NRIL to overturn its decision made during the preparation period for the December 2017 Timetable and restore the xx12 arrival time of the 1Sxx service group into Glasgow Central.

XCTL request the Panel to confirm XCTL’s understanding of NRIL’s duties under Part D in respect of the WTT, which is that in the absence of competing aspirations for capacity it is not for NRIL to make fundamental changes to the structure of the timetable.

XCTL request the panel to confirm that correct weighting and application of the Decision Criteria would have seen the xx12 arrival time of the 1Sxx service group, as bid by XCTL, published in the December 2017 timetable at D-26.

XCTL request the panel to confirm that NRIL’s communications during the preparation period regarding this change did not meet its obligations under Part D of the Network Code.

Appendices

The Claimant confirms that it has complied with Access Dispute Resolution Rule H21

Extracts of Access Conditions/Network Code are included where the dispute relates to previous (i.e. no longer current) versions of these documents.

All appendices are bound into the submission, and consecutively page numbered.  To assist the Panel, quotations or references that are cited in the formal submission are highlighted (or side-lined) so that the context of the quotation or reference is apparent.

Any information only made available after the main submission has been submitted to the Panel will be consecutively numbered, so as to follow on at the conclusion of the previous submission.

signature

For and on behalf of XC Trains Limited David Fletcher Timetable Strategy Manager

APPENDIX C – NRIL’S REQUEST FOR INFORMATION

Dear David and Neil,

The points below outline the information required from both CrossCountry Trains & Abellio ScotRail to allow Network Rail to reconsider and then reissue their Decision Criteria, as directed by the panel of TTP1122 on Friday 8th September 2017.

- Please provide relevant passenger loading statistics for each train you operate affected by this appeal.  If you believe that there could be an impact on passenger numbers with people choosing not to travel due to the journey time, please provide evidence to support.  Can you also explain how the statistics were generated.

- Demonstrate the impact on connections from your services and how this could affect passengers if the order of trains was as below:

  - 1Sxx arrives Glasgow Central at xx:12 and 2Bxx arrives Glasgow Central at xx:15

  - 2Bxx arrives Glasgow Central at xx:12 and 1Sxx arrives Glasgow Central at xx:15

- Please provide this information for each train affected by this appeal

- Demonstrate the revenue impact on your business if the order of trains was as below.  Can you also explain how the impact was generated.

  - 1Sxx arrives Glasgow Central at xx:12 and 2Bxx arrives Glasgow Central at xx:15

  - 2Bxx arrives Glasgow Central at xx:12 and 1Sxx arrives Glasgow Central at xx:15

- Please provide this information for each train affected by this appeal

- What is the impact on train crew resourcing and rolling stock resourcing if the order of trains was as below.  Please also provide the costs per annum of any impact.

  - 1Sxx arrives Glasgow Central at xx:12 and 2Bxx arrives Glasgow Central at xx:15

  - 2Bxx arrives Glasgow Central at xx:12 and 1Sxx arrives Glasgow Central at xx:15

- Please provide this information for each train affected by this appeal

- For each pair of trains affected by this appeal (e.g. 1S31/2B93), please provide data on how often in the past 12months trains have been run in the opposite order at Uddingston Jn, and on these occasions, what was the lateness at Uddingston Jn, and what impact did this decision have on the arrival times at Glasgow Central?

- Do any of the trains affected by this appeal regularly suffer time loss in a section or sections between Carstairs – Glasgow Central?  If so, please provide data to show; how frequently, amount of time loss and a commentary on the perceived issue.

- Do you have any passenger feedback which demonstrates the importance, or not, of having a patterned timetable?

- What is the financial impact with your funder if the order of trains was as below?  Would the v2 2018 Scotland TPRs have caused any financial impact outwith the schedules affected by this appeal?  Please provide the costs per annum of any impact.

  - 1Sxx arrives Glasgow Central at xx:12 and 2Bxx arrives Glasgow Central at xx:15

  - 2Bxx arrives Glasgow Central at xx:12 and 1Sxx arrives Glasgow Central at xx:15

- Please provide this information for each train affected by this appeal

Please provide the above information to me no later than 10:00 on Thursday 14th September, to allow the reissued decision criteria to be published on Friday 15th September.

Any questions, please get in touch.

Thanks,

Andy

Andy Bray|Timetable Production Manager

APPENDIX D – XCTL’S MAIN RESPONSE TO NRIL’s REQUEST

APPENDIX E – NRIL’S DECISION CRITERIA DOCUMENT